## Slide 1
Jean-Noel Guillossou
Program Manager, SSATP
SSATP Progress Report
Annual Meeting, December 2012

## Slide 2: Second Development Plan (DP2)
Mission: Facilitate policy development and related capacity-building in the transport in sub-Saharan Africa
Goal: Address the need for sound transport policies and strategies contributing to regional integration, poverty reduction and economic growth
How : From knowledge creation and dissemination to knowledge application, advocacy and support to implementation

## Slide 3: SSATP Funding Partners
Chart: Funding sources of SSATP (US$)
| European Commission | DFID - TFF | DFID - SSATP | Sweden | World Bank | France | AfDB | Norway | Austria | IsDB | Other Trust Funds
 | 10.3343 | 5.8368 | 1.16 | 2.4 | 2.3202 | 0.6514 | 0.6 | 0.58 | 0.35 | 0.1875 | 0.2195
US$ | 10.493 | 4.12 | 1.16 | 2.4 | 2 | 0.655 | 0.6 | 0.58 | 0.35 | 0.1875 | 0.2195
 | 10.3343 | 5.8368 | 1.16 | 2.4 | 2.3202 | 0.6514 | 0.6 | 0.58 | 0.35 | 0.1875 | 0.2195
US$ | 10.493 | 4.12 | 1.16 | 2.4 | 2 | 0.655 | 0.6 | 0.58 | 0.35 | 0.1875 | 0.2195
 | 10.3343 | 5.8368 | 1.16 | 2.4 | 2.3202 | 0.6514 | 0.6 | 0.58 | 0.35 | 0.1875 | 0.2195
US$ | 10.493 | 4.12 | 1.16 | 2.4 | 2 | 0.655 | 0.6 | 0.58 | 0.35 | 0.1875 | 0.2195
 | 10.3343 | 5.8368 | 1.16 | 2.4 | 2.3202 | 0.6514 | 0.6 | 0.58 | 0.35 | 0.1875 | 0.2195
US$ | 10.493 | 4.12 | 1.16 | 2.4 | 2 | 0.655 | 0.6 | 0.58 | 0.35 | 0.1875 | 0.2195
 | 10.3343 | 5.8368 | 1.16 | 2.4 | 2.3202 | 0.6514 | 0.6 | 0.58 | 0.35 | 0.1875 | 0.2195
US$ | 10.493 | 4.12 | 1.16 | 2.4 | 2 | 0.655 | 0.6 | 0.58 | 0.35 | 0.1875 | 0.2195
 | 10.3343 | 5.8368 | 1.16 | 2.4 | 2.3202 | 0.6514 | 0.6 | 0.58 | 0.35 | 0.1875 | 0.2195
US$ | 10.493 | 4.12 | 1.16 | 2.4 | 2 | 0.655 | 0.6 | 0.58 | 0.35 | 0.1875 | 0.2195

## Slide 4: Structure of DP2
Theme 1
Comprehensive pro-poor pro-growth transport sector policies adopted
Theme 2
Effective institutional and financial
arrangements adopted
Theme 3
Trade facilitation measures adopted for better regional integration
Climate Change
Road Safety
Governance and Integrity
Gender and Inclusion
Data Management
HIV AIDS

## Slide 5: Results framework
Mid-term review concluded that results were too ambitious, resources were inadequate and not adjusted to results
Results were difficult to monitor
At the same time, the program remained focused on outputs without enough emphasis on results
Results framework was revised to add advocacy and more work on achieving results on the ground
Use of five pronged approach to better link results to SSATP activities

## Slide 6: Five-step approach and results
Knowledge creation
Dissemination
Knowledge application
Advocacy
Support to implementation

## Slide 7: Theme 1: Transport strategies
Knowledge creation | Application and Impact Review to assess the application of PRTSR outcomes on the formulation of the national transport strategies and 2nd Generation Poverty Reduction Strategies. Policy Performance Review in Ethiopia, Ghana, Zambia, Benin, Gabon and Mali
Knowledge dissemination | Policy Performance Review
Knowledge application | Update of transport strategies in Sierra Leone and Burkina Faso
Advocacy | 
Support to implementation | Round tables of donors in Sierra Leone and Burkina Faso
Notes: AIR Review in 21 countries Benin, Burkina Faso, Burundi, Cameroon, Central African Republic, Cote d’Ivoire, DR Congo, Ethiopia, Gambia, Guinea, Kenya, Lesotho, Malawi, Mali, Rwanda, Senegal, Swaziland, Tanzania, Uganda, Zambia, and Zimbabwe.
The findings were that: 1. Countries agree to political involvement in PRTSR process, good preparatory work, and dynamism in the process management. 2. The PRTSR methodology is well understood, it is participatory and inclusive 3. The PRTSR enables proper definition of transport needs of socio-economic sectors, vulnerable groups and deals with cross-cutting issues. 4. The PRTSR has given more visibility to the transport sector. 5. The success of the PRTSR depends on the capacity of the National Coordinator. 6. The political commitment of the highest authority in charge of transport and higher is critical. 7. The establishment of a technical committee to supplement the Steering Committee is beneficial

## Slide 8: Theme 1: Road Safety
 | Decade of Action for Road Safety
Knowledge creation | 
Knowledge dissemination | 
Knowledge application | Preparation of Decade of Action with UNECA which resulted in adoption of Decade of Action by Heads of State in January 2012
Advocacy | The way forward (workshop in Addis on countries’ experiences and Lusaka on road safety in cities)
Support to implementation | 

## Slide 9: Theme 1: Road Safety
 | Road safety along corridors
Knowledge creation | Good practices (global review and lessons from on-going SSATP activity on Central Corridor)
Knowledge dissemination | Good practices
Knowledge application | Training of drivers and capacity building of road transport industry on the Central Corridor Agreement on action plan for high impact interventions in Ghana, Benin and Nigeria along the Abidjan Lagos corridor
Advocacy | 
Support to implementation | 

## Slide 10: Theme 1: Road Safety
 | Road safety strategies and policies
Knowledge creation | 
Knowledge dissemination | 
Knowledge application | Review of status of road safety strategies, institutional capacity, and financing arrangements for road safety and advisory services on the drafting of new strategies (in the case of Cameroon) and in the review of existing ones (Zambia, Ethiopia)
Advocacy | Towards more effective road safety lead agencies
Support to implementation | World Bank project in Zambia

## Slide 11: Theme 2: Rural Transport (RT)
 | Good Policies and Practices | RT strategies
Knowledge creation | Knowledge gaps | 
Knowledge dissemination | Knowledge gaps Rural Transport Training Materials | RT contribution to Cohesion, Rural Growth and Poverty Reduction
Knowledge application | 4 priority areas: Planning, prioritization Monitoring and evaluation Maintenance Procurement of civil works | Rural transport strategies in Uganda and Nigeria
Advocacy | 4 priority areas | Agreement on strategies and action plans
Support to implementation | Partnership sought | Countries, DPs
Notes: Policies and strategies: partnership with IFRTD, AFCAP, countries, rural transport experts
Use of SSATP documents: Rural Transport: Improving its contribution to Rural Growth and Poverty Reduction and Rural Transport Training Materials
Uganda we are really assisting them to formulate RT policy and strategies, which they do not have at all. We are timely because they are also in a process to develop a national Transport Policy.
Lessons from the work on rural transport strategies will be disseminated

## Slide 12: Theme 2: Road Management and Financing
 | Progress on commercialized road management | PPPs
Knowledge creation | Methodology for evaluation of progress | Good practices
Knowledge dissemination | Road Network Evaluation Tool (RONET) | Good practices
Knowledge application | Self assessment in nine countries of ASANRA | 
Advocacy | Agreement on action plans Extend to other regions | Road show on good practices
Support to implementation | Countries | 

## Slide 13: Theme 2: Urban Transport, Railways
 | Access and mobility policy framework | Railway concessions
Knowledge creation | Methodology for analysis of sector issues, options to address them | Framework for improving performance of railways
Knowledge dissemination | Toolkits on Fare collection and Intelligent Transport Systems. Lessons from BRTs | Presentations in Tangier, Johannesburg
Knowledge application | Action plans in five cities | Countries, DPs
Advocacy | Agreement to action plans | Countries, DPs
Support to implementation | Countries, cities | Countries, DPs
Notes: Railway concessions: Work on capacity building and effective business model improvements, rather than systematic or PPP approach.

## Slide 14: Theme 3: Harmonization of legislations
 | Legal frameworks for transit facilitation
Knowledge creation | 
Knowledge dissemination | 
Knowledge application | Adoption of norms and intergovernmental agreement for the Trans-African Highways including road safety, environmental and social development aspects Review of Legal Instruments
Advocacy | 
Support to implementation | PIDA on Trans-African Highways

## Slide 15: Theme 3: Facilitate cross-border movements
Knowledge creation | Review of Maputo Corridor Logistics Initiative (MCLI) Baseline for three border posts in West Africa Options for managing One Stop Border Posts (OSBP)
Knowledge Dissemination | 
Knowledge application | Revision of the Mozambique Transit Regime Completion of Legal Framework and Operational Manuals for one-stop border posts in West Africa Development of Bilateral Agreement between Nigeria and Benin regarding the haulage/trucking modalities
Advocacy | Development and implementation of communication and sensitization strategy
Support to implementation | Development of Training manuals and Training of Border Officials

## Slide 16: Theme 3: Corridor performance
 | Transport Observatories
Knowledge creation | Harmonized methodology for Transport Observatories: Core indicators Survey methodology Data sources
Knowledge Dissemination | REC TCC
Knowledge application | Road industry surveys Pilot Transport Observatories
Advocacy | Policy papers on findings Proof of concept
Support to implementation | Several Corridors and RECs in SSA

## Slide 17: CCIs: Governance
 | Governance indicators in the transport sector
Knowledge creation | Identification of 10 indicators (Actionable, Credible, Nationally Ownable, Relevant, Sensitive, Understandable, Available, Reliable) Methodology to rate indicators to be tested in three countries
Knowledge Dissemination | Governance indicators
Knowledge application | Use of indicators by countries
Advocacy | 
Support to implementation | 

## Slide 18: CCIs: Climate Change
 | Sustainable Transport
Knowledge creation | 
Knowledge Dissemination | Experience of Sustainable Transport Forum
Knowledge application | Creation of STF Capacity development to prepare action plans and request financing Preparation of action plans and financing requests
Advocacy | 
Support to implementation | Development partners

## Slide 19: CCIs: Gender
Knowledge creation | 
Knowledge Dissemination | 
Knowledge application | Review to inform the Government of Uganda on the implementation of its national gender policy commitments in relation to the road transport sector. Agreement on future actions
Advocacy | Support to gender and transport network
Support to implementation | 

## Slide 20: CCIs: Data Management
 | Transport Sector Data Management Systems | Data Management Strategy
Knowledge creation | TSDMS Guidelines for improved M&E | Define strategic direction for DP3
Knowledge dissemination |  | 
Knowledge application | Institutional assessment in Uganda, Zambia, Swaziland and Burkina Faso | Strategic framework partnership with AIKP in AfDB
Advocacy | Agreement on action plan | 
Support to implementation | Partnership sought | 
Notes: TSDMS: Use of existing guidelines
Uganda and Zambia are moving toward implementation with funds from the World Bank

## Slide 21: Connecting Africa
THANK YOU